## Slide 1: follow-up meeting
FAO-CDB
Study for the establishment of a maritime service to improve agriculture trade and food security between Guyana, Trinidad and Tobago, Grenada and Barbados
Virtual 26 January 2023

## Slide 2: Outline
Objective
Methodology & Approach
Team composition
Data needs
Timeline

## Slide 3: Objectives
Provide the participating Governments and CDB with the necessary knowledge and analysis of measures to create the enabling environment for agri-food trade, improve food security, and inform financing of an agri-cargo service between Barbados, Grenada, Guyana, and Trinidad and Tobago
Guide the preliminary investments in Port facilities and vessels

## Slide 4
Methodology & Approach
Two Phases approach
Phase 1
Conduct a literature review of previous studies on establishing fast ferry services in the Caribbean, particularly the southern Caribbean, and CPSO February 2022. Conduct macro scan of the state of trade between the selected countries. This will start in February
Quantify maritime transportation costs and port facilities for food commodities imports and exports for the selected countries: five ports initial agreement BUT after exchanging with Guyana focal point this as been revised to four ports namely:
    Barbados: Port of Bridgetown
    Grenada: Port of Saint George
    Guyana: Port of Georgetown
    Trinidad and Tobago: Port of Spain

## Slide 5
Methodology & Approach
Two Phases approach
Phase 1
Define the minimum technical and operational characteristics for vessels with the capacity to effectively transport perishable and non perishable agricultural products
Assess against those standards the vessels (two) will be indicated by CDB and the TWG in Guyana and Trinidad and Tobago:
  Guyana indicated that there is no vessel to be assessed/deployed at this stage. Vessel type will be an output from the study based on the main requirements/functionalities of the service. Follow-up meeting with Mr. Patrick Thompson
  Trinidad and Tobago discussion are on-going to determine if there is any vessel to be assessed. Follow-up meeting with Lyle Alexander
Develop a pilot model:
    suggesting different scenarios & financial implication
    test the potential demand of freight and of logistic services (agriculture)
    financial sustainability of the option proposed

## Slide 6
Methodology & Approach
Two Phases approach
Phase 2: Detailed activities in this phase may be adjusted based on the findings of phase 1 and CDB-TWG suggestions and will be finalized at the end of Phase 1
Review the policy and regulatory framework in the transport and logistics sector to identify gaps
Prepare a Roadmap for the long-term operation of a cargo ferry service for the movement of agricultural products.
Make recommendation on sustainable financing models for the establishment, operations and maintenance of the proposed service

## Slide 7
Data & information needed
Ports selection
Appointments of focal points in the selected ports (and Port Authorities) to access the facilities and technical information: e.g. port master plans; technical specificities of warehouses; volume of agriculture goods; etc.
Vessel’s selection and technical information availability
Access to latest policies and regulations from Ministry of Agriculture and Ministry of Trade of the participating countries and regional agreements
Access to statistical information from Ministry of Agriculture and Ministry of Trade

## Slide 8: Information Matrix
 | Barbados | Grenada | Guyana | Trinidad & Tobago
Port | Port of Bridgetown | Port of Saint George | Port of St. Georgetown | Port of Spain
 | https://barbadosport.com/about-us/ | http://www.grenadaports.com/ | marad.gov.gy | Port of Spain (http://www.patnt.com/ )
Port Authority focal point | Ian F. Stewart, Divisional Manager, Operations | Mr Ian Evans, Port Manager | Ms Louise Williams, Director Ports and Harbours Division | Ms. Marcia Charles-Elbourne (General Manager)
 | Sheldon Layne, Manager Terminal Operations |  |  | Mr. Lenin Olivierre CEO
 |  |  |  | Ricky Seepersad Harbour Control Manager
Vessel to be assessed | None | None | None | To be confirmed
Agriculture policies |  |  |  | 
 | Pending, Ms Diane Shurland coordinating the data collection | Pending Mr Junior Mahn coordinating the data collection |  | https://agriculture.gov.tt/publications/policies/
 |  |  |  | https://tradeind.gov.tt/documents-resources/regulations/
Agriculture Statistics |  |  |  | 
 |  |  |  | https://cso.gov.tt/
 |  |  |  | Relevant Shipping Documents / Legislation available
Other documentation |  |  |  | 
 | Port of Brifgetown brief and project update |  | Additional documentation provided on Rice, animal health, toxic chemical etc. | Relevant shipping documents/legislation available

## Slide 9
Additional Data & information needed
Data/figures on selected ports:
      Masterplan
      Size,
      Sim built,
      typology of facilities,
      Volume traded (only agriculture products)
      Maritime route connected
      Size of vessels

## Slide 10
Team composition
Multidisciplinary team: In red the consultants under recruitment, starting on the 6th of February
Project Team Leader
Maritime Transport and Shipping Specialist.
Port Operation Specialist.
Private Sector Specialist in agri-food trade.
Logistics Specialist.
Transport Economist
Trade Economist

## Slide 11: Live Timeline
Signing of the CDB- FAO agreement
December 2022
January 2023 recruitment of consultants
February 15th Detailed Methodology for review
February Technical work starts to selected ports and vessels assessment
March 30th draft report with analysis based on the data provided
April 15th comments on draft report by CDB
Joint validation of results of Phase 1
May Phase 2 field mission
June draft report of phase 2
Joint validation of results of Phase 2
30 July Final Reports
March field mission and TWG in person in Barbados